TEST PLAN – TEAM TWO

| Document Information |  |
| --- | --- |
| Project Name | Automation Exercise – E-commerce Automation Site. |
| Project Number | 001 |
| Project Account Code | ECOM-AUTO-01.. |
| Author | Team Two |
| Issue Date | 18/10/2025. |

| Document Information |  |
| --- | --- |
| Project Name | OpenCart Demo – Online Shopping Platform. |
| Project Number | 002 |
| Project Account Code | ECOM-DB-02. |
| Author | Team Two |
| Issue Date | 18/10/2025 |

| Document History |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Summary of change | Author |
| 1.0 | 18/10/2025 | Initial Test Plan creation for Automation Exercise & OpenCart. | Team Two |
| 2.0 | 30/10/2025 | Main Test Plan creation for Automation Exercise & OpenCart. | Team Two |

| Approvals |  |  |  |
| --- | --- | --- | --- |
| Name | Title | Signature | Escalation |

| DOCUMENT CIRCULATION |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Person/Group | Author |
| 1.0 | 18/10/2025 | Team Two | Team Two |
| 2.0 | 30/10/2025 | Team Two | Team Two |

    - CONTENTS

- HOW TO USE THIS DOCUMENT ..................................................... 3

- INTRODUCTION ............................................................................. 3

- OBJECTIVES ...................................................................................3

- SCOPE ............................................................................................. 4
  4.1 Test Items
  4.2 Features to be Tested
  4.3 Features not to be Tested

- APPROACH .................................................................................. 4
  5.1 Test Scripts / Documentation
  5.2 Schedule
  5.3 Deliverables
  5.4 Defects & Metrics
    5.4.1 Defects
    5.4.2 Test Metrics
  5.5 Test Suspension and Entry / Exit Criteria
    5.5.1 Suspension Criteria
    5.5.2 Entry / Exit Criteria
    5.5.3 Exit from UAT into Live Criteria
  5.6 Resources & Responsibilities
    5.6.1 Roles and Responsibilities
    5.6.2 Resources and Environments
    5.6.3 Test Datasets

- RISKS & CONTINGENCIES .................................................. 9

- SIGN OFF / APPROVALS ......................................................10

- APPENDIX ...................................................................................11

## HOW TO USE THIS DOCUMENT

This document represents the official Test Plan prepared by Team Two for two e-commerce platforms:
Automation Exercise – E-commerce Automation Site and OpenCart Demo – Online Shopping Platform.

It outlines the overall testing process, objectives, scope, tools, responsibilities, and quality measures adopted by the team.
The document follows the same structure and professional format as standard software testing documentation templates to ensure completeness and consistency.

The purpose is to ensure both applications are tested thoroughly using manual, automated, API, and database testing approaches to guarantee high-quality, stable, and functional systems before final submission.

## INTRODUCTION

This Test Plan defines the testing approach and scope for two e-commerce web applications tested by Team Two:

- Automation Exercise – E-commerce Automation Site

  - Link: https://automationexercise.com/

  - Testing Types: Manual, Automation, API

- OpenCart Demo – Online Shopping Platform

  - Link: https://demo.opencart.com/

  - Testing Type: Database

Testing will be executed throughout October 2025.
The plan describes test phases, deliverables, schedules, tools, and responsibilities of the testing team

## OBJECTIVES

The key objectives of this testing phase are to:

- Verify the correct functionality of both e-commerce systems.

- Ensure that Automation Exercise supports smooth user flows (login, registration, cart, checkout, and API endpoints).

- Validate that OpenCart Demo database operations (insert, update, delete, query) work correctly and efficiently.

- Detect, document, and track defects during all testing phases.

- Provide reliable evidence that both systems meet user and business requirements.

## SCOPE

### 4.1 Test Items

- Automation Exercise:

  - Login / Signup

  - Home page

  - Product Browsing & Search

  - Add to Cart & Checkout

  - Payment

  - Contact Form

  - TC-page & API-Testing & Video tutorials

  - Automation Testing

  - API testing for user and product modules

- OpenCart Demo:

  - Data validation & integrity

### 4.3 Features Not to Be Tested

It is important to explicitly detail those features and functionality that will not be tested. On many projects, assumptions are made about what is being tested and by whom — resulting in features going untested and customers discovering issues later.

The following areas are out of scope for this testing phase:

- Performance and load testing will not be conducted in this phase.

- Accessibility testing will not be performed.

- Mobile testing is not included at this stage.

- Security testing is out of scope for this phase.

## APPROACH

Testing will follow both Manual and Automation methodologies.

- Manual Testing: Test cases will be written and executed for functional validation of both projects.

- Automation Testing: Selenium with TestNG and Allure will be used for Automation Exercise website workflows.

- API Testing: Postman will be used to validate API endpoints for Automation Exercise.

- Database Testing: SQL queries and validation scripts will be executed against OpenCart’s database.

### 5.1 Test Scripts / Documentation

The following test documentation and scripts will be created and maintained by Team Two during the testing process:

- Manual Test Cases: Documented using Excel sheets and tracked using Jira for defect management and test execution progress.

- Automation Scripts: Developed using Selenium WebDriver with TestNG framework and integrated with Allure for detailed reporting.

- API Test Collections: Created and executed using Postman to validate the main API endpoints.

- Database Queries for Data Validation: SQL queries written and executed to ensure data integrity, accuracy, and performance in the OpenCart Demo database.

## 5.2  Schedule

| Milestone Task - Phased Plan | Effort (Days) | Start Date | End Date |
| --- | --- | --- | --- |
| Test Plan Preparation | 2 | 17/10/2025 | 18/10/2025 |
| Manual Test Execution | 7 | 19/10/2025 | 25/10/2025 |
| Automation Script Creation | 7 | 26/10/2025 | 1/11/2025 |
| API Testing | 7 | 2/11/2025 | 8/11/2025 |
| Database Testing | 7 | 9/11/2025 | 16/11/2025 |
| Final Review & Reporting | 7 | 17/11/2025 | 24/11/2025 |

### 5.3  Deliverables

The following deliverables will be produced and shared by Team Two during and after the testing process:

- Test Plan: This document, describing the overall testing approach and scope.

- Test Cases Document: Manual test cases created in Excel and tracked using Jira.

- Automation Scripts: Developed using Selenium WebDriver integrated with TestNG and Allure for automated execution and reporting.

- Postman API Collection: Contains all API requests and test cases for API validation of the Automation Exercise website.

- Database Validation Report: SQL query results and validation reports generated using MySQL Workbench for OpenCart Demo database testing.

- Bug Report: All identified defects logged and tracked in Jira, including severity, steps to reproduce, and resolution status.

- Final Test Summary Report: Consolidated summary of all testing phases, results, and defect statistics.

### 5.4 Defects & Metrics

5.4.1  Defects

All identified defects will be logged and tracked in Jira, where each defect will include the following details:

- Summary and description of the issue

- Steps to reproduce

- Expected vs. actual results

- Severity and priority level

- Assigned tester and developer

- Current status (Open, In Progress, Resolved, Closed)

Defects will be categorized according to their priority as follows:

| Priority | Description |
| --- | --- |
| 0 – Critical | Blocks main functionality or causes system crash; must be fixed immediately. |
| 1 – High | Major feature failure or incorrect output that affects core functionality. |
| 2 – Medium | Functionality works but has minor usability or logic issues; not blocking. |
| 3 – Low | Minor UI, text, or layout issue that doesn’t affect functionality. |

### 5.4.2 Test Metrics

Weekly test metrics will be recorded and shared with the instructor to show testing progress and quality.
The following key metrics will be tracked using Jira and Excel dashboards:

- Total Executed Test Cases: Number of test cases run during the week.

- Passed / Failed Test Cases: Count and percentage of successful vs. failed test cases.

- Defect Density: Ratio of total defects found to the total number of executed test cases.

- Test Coverage Percentage: Percentage of requirements covered by executed test cases.

- Defect Resolution Rate: Number of defects fixed per week compared to total defects reported.

### 5.5 Test Suspension and Entry / Exit Criteria

5.5.1 Suspension Criteria

Testing activities may be temporarily suspended in the following situations:

- The testing environment or server becomes unavailable or unstable.

- Test data required for execution is missing, corrupted, or not accessible.

- Critical defects are discovered that block the execution of further test cases.

- Third-party APIs or integrations used during testing stop responding or fail continuously.

Testing will be resumed once the issue has been resolved and confirmed by the team lead.

5.5.2 Entry / Exit Criteria

Entry Criteria:
Testing will start only when all the following conditions are met:

- The Test Plan has been reviewed and approved by the instructor/supervisor.

- The Test Environment (Automation Exercise and OpenCart Demo) is configured and accessible.

- All Test Cases, Automation Scripts, and Test Data are ready for execution.

- Required tools (Jira, Excel, Selenium WebDriver, Postman, MySQL Workbench) are installed and functional.

Exit Criteria:
Testing will be considered complete when:

- All critical and high-severity defects have been fixed and re-tested successfully.

- All test cases have been executed and results documented.

- The Bug Report and Final Test Summary Report have been submitted.

- Test results meet the expected outcomes without major open issues.

5.5.3 Exit from UAT into Live Criteria

Before final submission and project closure, the following conditions must be satisfied:

- All defects are either resolved or accepted with valid justification.

- User Acceptance Testing (UAT) has been executed and signed off by the instructor.

- The Final Approval has been received to mark the project as completed and ready for presentation.

## 5.6 Resources & Responsibilities

### 5.6.1 Roles and Responsibilities

| Staff Name | Role | Deliverable or Work Package | Responsibility |
| --- | --- | --- | --- |
| Sara Nasr | Test Lead / Software Tester & QA Engineer | Full Test Plan, Manual & Automation Testing | Lead the QA team and manage all testing activities. Prepare and review the Test Plan, assign tasks, and monitor progress. Execute manual test cases for Products, payment, subscription and scroll arrow features. Participate in automation testing using Selenium for critical regression flows. Collaborate in API and database validation. |
| Mariam Samy | Software Tester & QA Engineer | Manual, Automation & API Test Artifacts | Execute manual test cases for Registration and Login modules. Perform automation testing for UI navigation using Selenium. Conduct API testing for Users and Search endpoints. |
| Aliaa Ali | Software Tester & QA Engineer | Manual, Automation & API Test Artifacts | Perform manual testing for Home page flow. Handle API testing for Home page. Participate in database validation activities. |
| Mohamed Hamada | Software Tester & QA Engineer | Automation, API, and DB Test Deliverables | Execute manual & automation testing and Conduct API testing for Checkout, Payment, Orders endpoints and TC-PAGE. Support database testing and query validation for data persistence. |
| Ahmed Fared | Software Tester & QA Engineer | Automation, API, and DB Test Deliverables | Perform automation & manual testing for Cart. Execute API testing for Brands and Products Search endpoints. Participate in database validation for CRUD operations. |
| Mohamed El-Sayed | Software Tester & QA Engineer | Manual, API, and Database Validation Reports | Execute manual testing for API testing page, contact us feature. Conduct API testing for Products and Users endpoints. Participate in database testing to verify data accuracy and integrity. |

All team members collaborate on defect verification, documentation, and retesting to ensure overall product quality

### 5.6.2 Resources and Environments

The following resources, tools, and environments were used by Team Two to perform all testing activities for both projects (Automation Exercise and OpenCart Demo):

Testing was carried out on Windows 11 operating systems using Google Chrome and Microsoft Edge browsers.
A stable internet connection was required to access both demo websites.

The tools and resources used include:

- Jira – for defect tracking and issue management.

- Microsoft Excel – for documenting and tracking manual test cases.

- Selenium WebDriver integrated with TestNG and Allure – for automation testing and reporting.

- Postman – for testing API requests and responses.

- MySQL Workbench – for validating database queries .

Test environments included:

- Automation Exercise website: https://automationexercise.com/

- OpenCart Demo website: https://demo.opencart.com/

All team members used shared test data and consistent environment configurations to ensure test accuracy and reproducibility

### 5.6.3 Test Datasets

Testing activities for both projects were carried out using custom-created datasets prepared by Team Two.
These datasets were designed to cover different testing scenarios including valid, invalid, and boundary data inputs.

For the Automation Exercise project:

- Test data included user credentials (valid and invalid usernames, passwords, and emails).

- Product details such as item names, quantities, and prices were used to validate the cart and checkout process.

- Contact form inputs (messages, subjects, and attachments) were tested with different combinations to verify validation rules.

- API testing used both correct and incorrect request parameters to ensure accurate response handling.

For the OpenCart Demo project:

- Test data included simulated customer records, orders, and product entries stored in the database.

- SQL queries were executed to validate insert, update, delete, and select operations.

- Data masking was applied to protect sensitive information and maintain data integrity.

All datasets were stored securely in a shared test folder and reused during regression testing to maintain consistency and efficiency.

### 6. RISKS & CONTINGENCIES

This section identifies potential risks that could affect the testing process and outlines the contingency plans to minimize their impact.

| Risk / Issue | Risk Level | Possible Impact | Mitigation / Contingency Plan |
| --- | --- | --- | --- |
| Server downtime or website unavailability | High | Testing may be delayed or suspended if demo sites are unreachable. | Monitor site uptime; schedule backup testing sessions; use screenshots or offline data to continue partial validation. |
| Test data loss or corruption | Medium | Inability to execute test cases or retest defects accurately. | Maintain backups of all test data and Excel sheets in a shared cloud drive. |
| Unstable test environment | High | Unexpected errors may occur during execution. | Verify configurations before each test cycle and revalidate test environments daily. |
| Time limitations or overlapping tasks | High | Reduced coverage or incomplete testing. | Prioritize high-risk and critical test cases first; manage workload across team members efficiently. |
| Tool configuration issues (e.g., Selenium, Postman, MySQL) | Medium | Delays in automation or database testing. | Perform tool setup and validation before execution; keep installation guides ready. |
| Defect tracking delays in Jira | Low | Inconsistent reporting and communication gaps. | Assign clear ownership for bug reporting and daily Jira updates. |
| API rate limits or request failures | Low | API testing may fail intermittently. | Retry with limited requests; document issue details and continue with available endpoints. |

### 7. SIGN OFF / APPROVALS

All members of Team Two participated collectively in all testing activities, including Manual, Automation, API, and Database Testing for both projects (Automation Exercise and OpenCart Demo).

This approval confirms that all team members have reviewed, contributed to, and agreed upon the scope, approach, and deliverables defined in this Test Plan.

The following individuals approve the contents and intentions of the Team Two Test Plan:

| Name | Role / Title | Signature | Remarks |
| --- | --- | --- | --- |
| Sara Nasr | Manual, Automation, API & Database Testing |  |  |
| Mariam Samy | Manual, Automation, API & Database Testing |  |  |
| Aliaa Ali | Manual, Automation, API & Database Testing |  |  |
| Mohamed Hamada | Manual, Automation, API & Database Testing |  |  |
| Ahmed Fared | Manual, Automation, API & Database Testing |  |  |
| Mohamed El-Sayed | Manual, Automation, API & Database Testing |  |  |
| Instructor / Supervisor | Project Reviewer |  |  |

### 8. APPENDIX

Anything not quite fitting anywhere else can be added into this section.
This may include escalation fixes, references, tools used, or additional supporting information that supports the overall testing process.

This appendix provides extra details and references related to the testing activities performed by Team Two for both projects (Automation Exercise and OpenCart Demo).

#### Project Links

- Automation Exercise Website: https://automationexercise.com/

- OpenCart Demo Website: https://demo.opencart.com/

#### Tools and Technologies Used

- Jira: Defect and issue tracking

- Microsoft Excel: Test case documentation and execution tracking

- Selenium WebDriver + TestNG + Allure: Automation testing and reporting

- Postman: API testing and response validation

- MySQL Workbench: Database validation and SQL query execution

- Browsers: Google Chrome, Microsoft Edge

- Operating System: Windows 11

#### Team Details

All members of Team Two participated collectively in all testing types, including Manual, Automation, API, and Database Testing.

Team Two Members:

- Sara Nasr

- Mariam Samy

- Aliaa Ali

- Mohamed Hamada

- Ahmed Fared

- Mohamed El-Sayed

.